PRODUCT REQUIREMENTS &

SYSTEM ARCHITECTURE DOCUMENT

ARCHITEKT

Adaptive Technical Mastery Quiz Platform

| Version 1.0 — MVP | Architect Systems & Solutions Architect |
| --- | --- |
| Status Pre-Development Blueprint | Stack FastAPI · PostgreSQL · React · Tailwind |

Purpose of This Document This document is the single source of truth before a single line of code is written. It defines the product goal, MVP scope, system architecture, data model, adaptive engine logic, business rules, and phased build plan. Every technical decision made during development should trace back to this document.

# Table of Contents

1.  Product Definition    3

2.  MVP Scope    4

3.  Learning Domains & Content Structure    5

4.  System Architecture & Layered Design    6

5.  System Modules    7

6.  Data Model    9

7.  Question Schema    11

8.  Mastery State Machine    12

9.  Adaptive Engine Specification    13

10.  Business Logic Rules    14

11.  User Flow    15

12.  Screen Inventory    16

13.  Tech Stack Decision    17

14.  Observability & Instrumentation    18

15.  Phased Build Plan    19

16.  Content Seed Plan    21

# 1. Product Definition

## 1.1 Product Name

ARCHITEKT — Adaptive Technical Mastery Quiz Platform

## 1.2 Who Is This For

Version 1 is built for a single user: the builder. This is a personal technical learning tool, not a SaaS product. The initial audience is one person learning systems design, solutions architecture, software architecture, backend engineering, APIs, DevOps, automation, and AI concepts through structured, adaptive quizzes.

## 1.3 Product Goal

To accelerate technical fluency through active recall and spaced repetition. The platform presents scenario-based, multiple-choice, and definition questions across technical domains. It tracks correctness, speed, and topic-level mastery, then surfaces weak areas for reinforcement. The goal is not to passively read — it is to repeatedly test until knowledge is internalized.

## 1.4 Definition of Success

Success is measurable. The user can be considered to have reached competency in a topic when:

- They answer 4 consecutive questions in that topic correctly

- Their average response time drops below 30 seconds for that topic

- Their accuracy in that topic exceeds 85% over the last 10 attempts

Architectural Note Defining success criteria before building is not optional. Without it, the system has no termination condition for reinforcement loops and no basis for the Mastery State Machine transitions defined in Section 8.

# 2. MVP Scope

## 2.1 What Version 1 Does

The MVP is deliberately narrow. It does one job well: test, evaluate, track, and reinforce.

| Feature | In MVP v1 | Reason |
| --- | --- | --- |
| Present questions | YES | Core loop |
| Accept answers | YES | Core loop |
| Check correctness | YES | Core loop |
| Show explanation | YES | Core loop |
| Store score & progress | YES | Required for adaptation |
| Track weak topics | YES | Required for adaptation |
| Repeat weak topics | YES | Core adaptive value |
| Category selection | YES | User control |
| AI-generated questions | NO | Phase 6 |
| Multiplayer | NO | Out of scope |
| Leaderboards | NO | Out of scope |
| Gamified avatars | NO | Out of scope |
| Open-ended answers | NO | Phase 6 |
| Social features | NO | Out of scope |

MVP Discipline Rule If a feature is not in the table above under YES, it does not exist in v1. No exceptions. The purpose of the MVP is not to impress. It is to create a working feedback loop that teaches.

# 3. Learning Domains & Content Structure

## 3.1 Primary Categories

The quiz platform is organized into 10 primary learning domains. Each domain contains terms, definitions, scenarios, and trade-off questions.

| # | Domain | Example Focus Areas |
| --- | --- | --- |
| 01 | Systems Design | Scalability, availability, CAP theorem, load balancing, caching |
| 02 | Solutions Architecture | Architecture patterns, cloud design, cost vs performance trade-offs |
| 03 | Software Architecture | Monolith vs microservices, SOLID, DDD, event-driven design |
| 04 | Backend Engineering | APIs, databases, queues, concurrency, transactions, indexing |
| 05 | APIs & Integrations | REST, GraphQL, gRPC, webhooks, auth flows, versioning |
| 06 | DevOps & Infrastructure | CI/CD, containers, Kubernetes, IaC, observability, SRE |
| 07 | Automation | Scripting, workflow automation, RPA, event triggers, pipelines |
| 08 | AI & Agents | LLMs, RAG, embeddings, agents, prompt engineering, evaluation |
| 09 | Security | Auth, AuthZ, encryption, OWASP, secrets management, zero trust |
| 10 | Product & Business Logic | SLAs, SLOs, RTO/RPO, trade-offs, stakeholder impact |

## 3.2 Question Types per Domain

Each domain supports four question archetypes:

- Definition: "What is a circuit breaker pattern?"

- Scenario: "Your API is failing 20% of requests under load. Which pattern addresses this?"

- Trade-off: "You are choosing between eventual and strong consistency. What does each sacrifice?"

- Identification: "Which of these is NOT a valid use case for GraphQL?"

# 4. System Architecture & Layered Design

ARCHITEKT follows a strict four-layer architecture. Each layer has a single responsibility. No layer reaches past its neighbor.

## 4.1 Architecture Layers

| Layer | Components | Responsibility |
| --- | --- | --- |
| Presentation | React + Tailwind UI | Renders screens, handles user interactions, calls Application layer via API |
| Application | FastAPI Routers, Service Classes | Orchestrates use cases: start quiz, submit answer, fetch next question, get progress |
| Domain | Mastery Engine, Scoring Rules, Adaptive Selector | Pure business logic. No DB calls, no HTTP. Determines correctness, state transitions, question priority scores |
| Infrastructure | PostgreSQL, Auth, Cache, File Storage | Persistence, authentication, caching, and external integrations. Implements interfaces defined by Domain layer |

## 4.2 Architecture Principle

Dependency Rule Dependencies only point inward. Presentation depends on Application. Application depends on Domain. Domain depends on nothing. Infrastructure implements Domain interfaces. This means the business logic (adaptive engine, mastery rules) can be tested in complete isolation without a database or HTTP server.

## 4.3 High-Level Component Topology

The following describes the runtime interaction pattern between components:

- Browser (React SPA) communicates exclusively with the FastAPI backend via HTTPS REST calls

- FastAPI routes delegate to Application Service classes which coordinate Domain logic

- Domain Layer contains no I/O — it receives data, applies rules, returns decisions

- Infrastructure Layer handles PostgreSQL reads/writes, JWT validation, and any future caching

- No direct database access from the Presentation or Application layers — always via repository interfaces

# 5. System Modules

The system is composed of seven core modules. Each module has a clear boundary, single responsibility, and defined interface contracts.

### 5.1 Question Management Module

| Layer | Infrastructure + Application |
| --- | --- |
| Responsibility | Stores, retrieves, filters, and versions the question bank. Handles CRUD operations for questions and categories. Exposes query interface used by the Adaptive Selector. |
| Inputs | Category ID, difficulty filter, tag filters, exclusion list (already-seen question IDs) |
| Outputs | Filtered question set with metadata |

Rules & Constraints:

- Questions have a review_status field: draft, approved, or retired. Only approved questions enter quiz sessions.

- Question updates increment version. Historical attempts retain reference to the version answered.

### 5.2 Quiz Session Module

| Layer | Application |
| --- | --- |
| Responsibility | Creates and manages a quiz session lifecycle. A session has a start state, active state, and completed state. Coordinates with the Adaptive Selector to serve questions and the Answer Evaluation Module to process responses. |
| Inputs | User ID, selected category or adaptive mode, session length preference |
| Outputs | Session ID, current question, session progress summary |

Rules & Constraints:

- A session cannot have duplicate questions.

- A session is marked complete when question quota is reached or user exits.

- Sessions have a timeout — inactive sessions expire after 60 minutes.

### 5.3 Answer Evaluation Module

| Layer | Domain |
| --- | --- |
| Responsibility | The pure logic core. Receives a submitted answer and the correct answer, evaluates correctness, measures response time, and produces an evaluation result. No database calls. |
| Inputs | User answer, correct answer, response time in seconds, question difficulty |
| Outputs | Evaluation result: { correct: bool, response_time: int, mastery_signal: enum } |

Rules & Constraints:

- Correct + fast (under 20s) → STRONG mastery signal

- Correct + slow (20-45s) → PARTIAL mastery signal

- Correct + very slow (over 45s) → WEAK mastery signal

- Incorrect → MISS signal regardless of time

### 5.4 Progress Tracking Module

| Layer | Application + Infrastructure |
| --- | --- |
| Responsibility | Persists all answer attempts and aggregates them into user-level and topic-level statistics. Feeds data into the Mastery State Machine and the Weakness Detection Module. |
| Inputs | User ID, question ID, evaluation result, session ID, timestamp |
| Outputs | Updated AnswerAttempt record, updated ProgressProfile aggregate |

Rules & Constraints:

- Every attempt is stored permanently — no overwriting.

- Aggregates are recomputed on each attempt or cached with TTL.

- Rolling window statistics use the last 10 attempts per topic.

### 5.5 Mastery State Machine

| Layer | Domain |
| --- | --- |
| Responsibility | Manages the mastery state per topic per user. Takes evaluation results as input and transitions state accordingly. Fully deterministic — no randomness. |
| Inputs | Current mastery state, evaluation result, attempt history for that topic |
| Outputs | New mastery state |

Rules & Constraints:

- Six states: UNSEEN → ATTEMPTED → STRUGGLING → DEVELOPING → COMPETENT → MASTERED

- See Section 8 for full transition logic.

### 5.6 Adaptive Selector Module

| Layer | Domain |
| --- | --- |
| Responsibility | Selects the next best question for the user based on mastery state, recency, and difficulty. Implements the Priority Score formula. No randomness in selection — it is deterministic and explainable. |
| Inputs | User mastery profile, session history, category filter |
| Outputs | Next question ID |

Rules & Constraints:

- Priority Score = (Weakness Weight × 0.50) + (Days Since Seen × 0.30) + (Difficulty Match × 0.20)

- Questions in STRUGGLING state always receive maximum Weakness Weight.

- See Section 9 for full algorithm.

### 5.7 Review & Reinforcement Module

| Layer | Application |
| --- | --- |
| Responsibility | Generates focused review sessions targeting topics in STRUGGLING or DEVELOPING mastery states. Creates a Review Queue that persists between sessions. |
| Inputs | User mastery profile, weak topic list |
| Outputs | Ordered review queue of question IDs, review session configuration |

Rules & Constraints:

- Review Queue is rebuilt after every completed session.

- Topics with accuracy below 60% in the last 10 attempts are automatically queued.

- Review sessions are capped at 15 questions to prevent fatigue.

# 6. Data Model

The following entities form the PostgreSQL schema. Each entity is described with its fields, types, constraints, and relationships.

### 6.x  users

Stores the authenticated user record.

| Field | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Primary key |
| email | VARCHAR(255) | UNIQUE NOT NULL | Login identity |
| hashed_password | TEXT | NOT NULL | Bcrypt hash |
| display_name | VARCHAR(100) |  | Display name |
| created_at | TIMESTAMP | NOT NULL | Account creation time |
| last_active_at | TIMESTAMP |  | Last session timestamp |

### 6.x  categories

Defines the 10 learning domains.

| Field | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Primary key |
| name | VARCHAR(100) | NOT NULL | e.g. Systems Design |
| slug | VARCHAR(50) | UNIQUE NOT NULL | e.g. systems-design |
| description | TEXT |  | Category description |
| display_order | INTEGER |  | UI sort order |

### 6.x  questions

The question bank. Core asset of the platform.

| Field | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Primary key |
| version | INTEGER | DEFAULT 1 | Increments on update |
| category_id | UUID | FK → categories | Owning domain |
| subcategory | VARCHAR(100) |  | e.g. Caching, Load Balancing |
| tags | TEXT[] |  | Array of concept tags |
| difficulty | SMALLINT | 1–5 | 1=Beginner, 5=Expert |
| question_type | ENUM | definition¦scenario¦tradeoff¦identification | Archetype |
| question_text | TEXT | NOT NULL | The question displayed to user |
| options | JSONB | NOT NULL | Array of {key, text} objects |
| correct_answer | VARCHAR(10) | NOT NULL | Key of correct option |
| explanation | TEXT | NOT NULL | Why the answer is correct |
| hint | TEXT |  | Optional hint text |
| related_concepts | TEXT[] |  | Linked concept names |
| source | ENUM | manual¦ai_generated | Origin of question |
| review_status | ENUM | draft¦approved¦retired | Only approved enter sessions |
| times_answered | INTEGER | DEFAULT 0 | Total answer attempts across all users |
| times_correct | INTEGER | DEFAULT 0 | Total correct answers across all users |
| created_at | TIMESTAMP | NOT NULL |  |
| updated_at | TIMESTAMP | NOT NULL |  |

### 6.x  quiz_sessions

Tracks each quiz session lifecycle.

| Field | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Primary key |
| user_id | UUID | FK → users | Owning user |
| mode | ENUM | category¦adaptive¦review | Session mode |
| category_id | UUID | FK → categories, nullable | Set if mode=category |
| status | ENUM | active¦completed¦expired | Session state |
| total_questions | INTEGER | NOT NULL | Questions served in session |
| correct_count | INTEGER | DEFAULT 0 | Running correct tally |
| started_at | TIMESTAMP | NOT NULL |  |
| completed_at | TIMESTAMP | nullable |  |
| expires_at | TIMESTAMP | NOT NULL | started_at + 60 minutes |

### 6.x  answer_attempts

Immutable log of every answer submitted. Never deleted or updated.

| Field | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Primary key |
| session_id | UUID | FK → quiz_sessions | Owning session |
| user_id | UUID | FK → users | Denormalized for query performance |
| question_id | UUID | FK → questions | Question answered |
| question_version | INTEGER | NOT NULL | Snapshot of version at answer time |
| submitted_answer | VARCHAR(10) | NOT NULL | Key submitted by user |
| correct_answer | VARCHAR(10) | NOT NULL | Snapshot of correct answer |
| is_correct | BOOLEAN | NOT NULL | Evaluation result |
| response_time_ms | INTEGER | NOT NULL | Time from question display to submission |
| mastery_signal | ENUM | STRONG¦PARTIAL¦WEAK¦MISS | From Answer Evaluation Module |
| answered_at | TIMESTAMP | NOT NULL |  |

### 6.x  mastery_profiles

Tracks mastery state per user per topic. One row per user-category pair.

| Field | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Primary key |
| user_id | UUID | FK → users |  |
| category_id | UUID | FK → categories |  |
| mastery_state | ENUM | UNSEEN¦ATTEMPTED¦STRUGGLING¦DEVELOPING¦COMPETENT¦MASTERED | Current state |
| total_attempts | INTEGER | DEFAULT 0 | Lifetime attempt count in topic |
| correct_count | INTEGER | DEFAULT 0 | Lifetime correct count in topic |
| rolling_accuracy | NUMERIC(5,2) |  | Accuracy over last 10 attempts (0.00–100.00) |
| avg_response_time_ms | INTEGER |  | Rolling average response time |
| consecutive_correct | INTEGER | DEFAULT 0 | Current streak of correct answers |
| last_attempted_at | TIMESTAMP |  | For recency weighting in Adaptive Selector |
| updated_at | TIMESTAMP | NOT NULL |  |

### 6.x  review_queue

Persists the next review session question list between logins.

| Field | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Primary key |
| user_id | UUID | FK → users |  |
| question_id | UUID | FK → questions |  |
| priority_score | NUMERIC(6,3) | NOT NULL | Computed by Adaptive Selector |
| reason | TEXT |  | Human-readable reason, e.g. Missed twice in last session |
| added_at | TIMESTAMP | NOT NULL |  |
| reviewed_at | TIMESTAMP | nullable | Set when user reviews it |

# 7. Question Schema

Below is the canonical JSON representation of a question object as returned by the API. This is the contract between backend and frontend.

{ "id": "q_uuid_here", "version": 1, "category": { "id": "cat_uuid", "name": "Systems Design", "slug": "systems-design" }, "subcategory": "Caching", "tags": ["redis", "cache-invalidation", "ttl"], "difficulty": 3, "question_type": "scenario", "question_text": "Your read-heavy API is hitting the database on every request...", "options": [ { "key": "A", "text": "Add a CDN in front of the API" }, { "key": "B", "text": "Implement Redis with a 5-minute TTL" }, { "key": "C", "text": "Increase database connection pool size" }, { "key": "D", "text": "Switch to a NoSQL database" } ], "correct_answer": "B", "explanation": "Redis with TTL is the most targeted solution...", "hint": "Think about where the bottleneck actually is.", "related_concepts": ["Cache-aside pattern", "TTL", "Cache invalidation"], "source": "manual", "review_status": "approved" }

Design Decision: options as JSONB Options are stored as JSONB rather than a separate options table. This avoids unnecessary joins on the most frequent query in the system (fetch next question), while preserving query flexibility via PostgreSQL JSONB operators.

# 8. Mastery State Machine

The Mastery State Machine governs how topic-level competency is classified per user. It is a deterministic finite automaton with six states and defined transition triggers. This lives entirely in the Domain Layer — no I/O.

## 8.1 State Definitions

| State | Meaning | System Behaviour |
| --- | --- | --- |
| UNSEEN | No attempts recorded for this topic | Eligible for introduction in adaptive sessions |
| ATTEMPTED | 1–3 attempts, mixed results | Topic enters rotation, no priority boost yet |
| STRUGGLING | Accuracy below 50% in last 5 attempts | Maximum priority weight — always surfaced in review |
| DEVELOPING | Accuracy 50–79% in last 10 attempts | Moderate priority — reinforced regularly |
| COMPETENT | Accuracy 80–94% in last 10 attempts, no 4-streak yet | Low priority — appears occasionally |
| MASTERED | Accuracy ≥85% in last 10 + 4 consecutive correct + avg response under 30s | Minimum frequency — appears rarely to prevent decay |

## 8.2 State Transitions

Transitions are triggered after each answer attempt. Only one transition is evaluated per attempt, in priority order:

| From State | Trigger Condition | New State | Priority |
| --- | --- | --- | --- |
| Any | accuracy <50% over last 5 attempts | STRUGGLING | 1 — Highest |
| STRUGGLING | accuracy ≥50% over last 5 attempts | DEVELOPING | 2 |
| DEVELOPING / ATTEMPTED | accuracy ≥80% over last 10 attempts | COMPETENT | 3 |
| COMPETENT | 4 consecutive correct + avg time <30s + accuracy ≥85% | MASTERED | 4 |
| MASTERED | accuracy drops below 70% in last 10 attempts | DEVELOPING | 5 — Decay |
| UNSEEN | first attempt recorded | ATTEMPTED | 6 — Lowest |

Why This Matters Without a state machine, weakness detection is just a score. Scores do not drive behaviour. States drive behaviour. The Adaptive Selector in Section 9 uses these states as its primary input to decide what to show next.

# 9. Adaptive Engine Specification

The Adaptive Selector is the intelligence layer of ARCHITEKT. It determines which question to serve next based on three weighted signals. It is deterministic — given the same inputs, it always produces the same output. No randomness.

## 9.1 Priority Score Formula

Priority Score = (Weakness Weight × 0.50) + (Recency Score × 0.30) + (Difficulty Match × 0.20)

## 9.2 Signal Definitions

| Signal | Weight | Calculation |
| --- | --- | --- |
| Weakness Weight | 50% | STRUGGLING=1.0 ¦ DEVELOPING=0.6 ¦ ATTEMPTED=0.4 ¦ COMPETENT=0.2 ¦ MASTERED=0.05 ¦ UNSEEN=0.5 |
| Recency Score | 30% | Days since last seen ÷ 14, capped at 1.0. A question unseen for 14+ days scores 1.0. |
| Difficulty Match | 20% | Abs difference between user's avg difficulty in topic and question difficulty, normalized. Closer match = higher score. |

## 9.3 Selection Algorithm

On each call to select the next question:

- Retrieve all approved questions in the session's scope (category or all)

- Exclude questions already served in the current session

- Compute Priority Score for each remaining question using current mastery profile

- Sort descending by Priority Score

- Return the top-scored question

Override Rule — Forced Review If any topic is in STRUGGLING state and has not appeared in the current session, it is automatically inserted into the next question slot, bypassing the Priority Score calculation. Struggling topics are never skipped.

## 9.4 Adaptive vs. Category Mode Difference

| Mode | Behaviour |
| --- | --- |
| Category Mode | Priority Score applied within one category only. Useful for focused study. |
| Adaptive Mode | Priority Score applied across ALL categories. System decides the domain. Maximises weakness coverage. |
| Review Mode | Pulls directly from Review Queue ordered by priority_score. No Priority Score recomputation. |

# 10. Business Logic Rules

These rules define the behaviour of the system in specific conditions. They live in the Domain Layer and are enforced by the Application Layer.

## 10.1 Answer Evaluation Rules

- Correct + response ≤20s → STRONG mastery signal. Consecutive correct counter incremented.

- Correct + 20s < response ≤45s → PARTIAL mastery signal. No consecutive counter increment.

- Correct + response >45s → WEAK mastery signal. Consecutive counter reset to 0.

- Incorrect → MISS signal. Consecutive counter reset to 0. Topic weakness score increases.

## 10.2 Session Rules

- A session must contain at least 5 questions to be counted in progress tracking.

- Maximum session length is 30 questions. Longer sessions reduce quality and increase fatigue.

- No question may appear twice in the same session.

- Sessions expire after 60 minutes of inactivity. Expired sessions are marked completed with partial data.

## 10.3 Review Queue Rules

- Review Queue is rebuilt after every completed session.

- A topic enters the Review Queue if rolling accuracy drops below 60% in the last 10 attempts.

- A question enters the Review Queue if it has been answered incorrectly twice in the last 3 attempts.

- Review Queue is capped at 50 items. Lowest priority items are evicted when cap is reached.

- A review queue item is marked reviewed when the user answers that question correctly in any session.

## 10.4 Mastery Decay Rule

- A topic in MASTERED state is retested every 30 days automatically.

- If rolling accuracy on retesting drops below 70%, state degrades to DEVELOPING.

- This prevents knowledge decay from being silent — the system surfaces it proactively.

## 10.5 Content Quality Rules

- Questions in draft or retired status never enter quiz sessions.

- A question with times_answered ≥50 and a correct rate below 20% is flagged for review — it may be poorly worded.

- Questions flagged for review appear in the admin question bank with a warning indicator.

# 11. User Flow

This is the canonical user journey through the platform. Every screen and API endpoint maps to a step in this flow.

## 11.1 Primary Quiz Flow

- User lands on Dashboard — sees mastery summary, weak topics, and session options

- User selects: Category Mode, Adaptive Mode, or Review Mode

- System creates a quiz session (POST /sessions) and serves first question

- User reads question and selects an answer option

- User submits answer (POST /sessions/{id}/answer)

- System evaluates answer, updates mastery profile, and returns evaluation result

- User sees: correct/incorrect indicator, explanation text, and time taken

- User proceeds to next question or session ends

- Session complete: Results Screen shows accuracy, weak topics identified, and review queue updated

- User is prompted to start a Review Session or return to Dashboard

## 11.2 Review Flow

- User enters Review Mode from Dashboard or after session completion

- System loads Review Queue and creates a review session

- Questions are served in priority order from the Review Queue

- On correct answer: item is marked reviewed and removed from active queue

- On incorrect answer: item priority score is increased — appears sooner next time

- Review session ends after 15 questions or queue is exhausted

# 12. Screen Inventory

Version 1 requires exactly five screens. No more. Each screen has a defined purpose and API dependencies.

| # | Screen | Primary Purpose | API Calls |
| --- | --- | --- | --- |
| 01 | Dashboard | Mastery overview, weak topics summary, session entry point | GET /users/me/progress, GET /review-queue/summary |
| 02 | Quiz Screen | Displays question, accepts answer, shows evaluation result | POST /sessions, GET /sessions/{id}/next, POST /sessions/{id}/answer |
| 03 | Results Screen | Post-session summary: score, accuracy, weak topics, time | GET /sessions/{id}/results |
| 04 | Review Screen | Serves review queue questions with priority ordering | GET /review-queue, POST /review-queue/{id}/answer |
| 05 | Login / Start Screen | Authentication entry point | POST /auth/login, POST /auth/register |

# 13. Tech Stack Decision

This is a committed decision, not a menu. Each choice is made for a specific architectural reason.

| Concern | Decision | Architectural Reason |
| --- | --- | --- |
| Frontend Framework | React 18 | Component model maps cleanly to quiz screens. Wide ecosystem. Easy state management with React Query. |
| Frontend Styling | Tailwind CSS | Utility-first. Fast to build. No CSS file sprawl. Design tokens are built in. |
| Frontend State | React Query + Zustand | React Query for server state (sessions, questions). Zustand for local session UI state. |
| Backend Framework | FastAPI (Python) | Async by default. Pydantic models enforce the data contract. Auto-generates OpenAPI docs. Best fit for future AI layer integration. |
| Database | PostgreSQL 16 | Strong schema enforcement. JSONB for options flexibility. Excellent support for window functions needed in rolling accuracy calculations. Migrations via Alembic. |
| Auth | JWT (local) | Simple, stateless, no third-party dependency in v1. Bcrypt password hashing. Token refresh via refresh tokens. |
| API Style | REST | Simple, well-understood, easily testable. No GraphQL complexity needed for v1. |
| Frontend Hosting | Vercel | Zero-config React deployment. Free tier sufficient for personal use. |
| Backend Hosting | Railway | Simple FastAPI + PostgreSQL deployment. Managed DB included. Scales when needed. |
| Testing | Pytest (backend) + Vitest (frontend) | Pytest for Domain Layer unit tests. Vitest for React component tests. |

Why Not MongoDB? MongoDB is fine for fast momentum, but PostgreSQL is the better learning investment here. Rolling window statistics, mastery profile aggregations, and question analytics all benefit from SQL window functions and strong relational constraints. The discipline of schema design is also part of the learning goal.

# 14. Observability & Instrumentation

Observability is not optional — it is how you know if the system is working as intended. This phase sits between Polish and AI Layer. Without it, the AI layer has no signal to improve on.

## 14.1 Question-Level Analytics

The questions table maintains running counters (times_answered, times_correct) updated on every answer attempt. This enables:

- Identification of questions with suspiciously low correct rates (<20%) — likely poorly worded

- Identification of questions never attempted — may indicate they are too obscure or hidden in the UI flow

- Difficulty calibration: if a difficulty-3 question is answered correctly 90% of the time, it should be reclassified

## 14.2 Session-Level Analytics

Tracked automatically via quiz_sessions and answer_attempts:

- Session length: Average number of questions per session — if it drops, investigate UI or fatigue

- Completion rate: Sessions marked completed vs expired — high expiry rate signals UX issues

- Category distribution: Which domains are users spending time in vs avoiding

- Time-of-day patterns: When is the user most active — useful for future streak features

## 14.3 Mastery Health Metrics

- Topics in STRUGGLING state: Count of topics per user in worst mastery state — the primary product health metric

- Mastery progression rate: Average sessions to move from ATTEMPTED to COMPETENT per topic

- Review Queue backlog: If this grows continuously, the session format is not reinforcing enough

Instrumentation Implementation In v1, all analytics are derived from existing tables via SQL queries — no separate analytics database needed. A simple /analytics/summary endpoint serves dashboard data. A separate admin view can surface question health metrics.

# 15. Phased Build Plan

Development proceeds in six phases. No phase begins until the previous phase is stable. Stability means: core features work, tests pass, and the system behaves according to this document.

Phase 1: Architecture & Specification This document. Complete before any code is written.

- Finalise Product Requirements (this document)

- Define PostgreSQL schema and write Alembic migration files

- Define API contract (FastAPI route signatures + Pydantic models)

- Create question seed set: 50 approved questions across 5 categories

- Set up monorepo structure: /backend and /frontend directories

Phase 2: Backend Foundation Core data layer and API. Frontend does not exist yet.

- FastAPI project setup with environment config and logging

- Alembic migrations: all 7 entities created in PostgreSQL

- Auth: register, login, JWT issue and validate endpoints

- Question CRUD: create, read, filter by category/difficulty/status

- Quiz Session endpoints: create session, serve next question

- Answer submission: evaluate, compute mastery signal, update attempt log

- Progress tracking: update mastery profile on every answer

- Mastery State Machine: implement transitions in Domain Layer

- Unit tests: Pytest for Domain Layer (evaluation, state machine, priority score)

Phase 3: Frontend Foundation React UI connected to working backend API.

- React project setup: Vite + Tailwind + React Query + Zustand + React Router

- Auth screens: Login and Register with JWT storage

- Dashboard screen: mastery summary tiles, category list, session start CTA

- Quiz screen: question display, option selection, answer submission, evaluation reveal

- Results screen: accuracy score, time taken, weak topics identified

- API integration: connect all screens to Phase 2 endpoints

- Basic responsive layout: desktop first, mobile-friendly

Phase 4: Adaptive Engine & Review The intelligence layer. This is what makes the app valuable.

- Implement Priority Score formula in Adaptive Selector (Domain Layer)

- Wire Adaptive Mode: session creation uses Adaptive Selector for question selection

- Implement Review Queue: build/rebuild logic after each session completion

- Review Session: create session type, serve from queue, mark items reviewed

- Review screen: UI for review sessions with queue position indicator

- Struggling topic override rule: force STRUGGLING topics into next question slot

- Integration tests: full session cycle from creation to review queue population

Phase 5: Polish & Observability Quality, metrics, and the data foundation for the AI layer.

- Question health analytics: flag low correct-rate questions

- Analytics summary endpoint: session stats, mastery health, backlog size

- Admin question view: question bank browser with health indicators

- Hint system: optional hint reveal before answer with penalty signal

- Confidence rating: user rates confidence after each answer (for future ML)

- Progress charts: mastery state history per topic over time

- Performance: query optimisation, add indexes on high-frequency columns

- Error handling: structured error responses, frontend error boundaries

Phase 6: AI Layer Only begins once the platform has real usage data to learn from.

- AI question generation: prompt LLM with category + difficulty + existing question examples

- Generated questions enter as draft status — require approval before entering sessions

- Explanation enhancement: AI rewrites sparse explanations using question context

- Open-ended answer evaluation: text input mode with LLM semantic scoring

- Personalised explanations: AI adapts explanation depth to user mastery level

- Question deduplication: embedding similarity check before adding new questions

# 16. Content Seed Plan

Before the backend is wired, 50 approved questions must exist across 5 domains. This is the minimum viable content set to validate whether the app is actually teaching.

| Domain | Question Count | Target Question Types |
| --- | --- | --- |
| Systems Design | 10 | 3 definition, 4 scenario, 3 trade-off |
| Solutions Architecture | 10 | 2 definition, 5 scenario, 3 trade-off |
| APIs & Integrations | 10 | 4 definition, 4 scenario, 2 identification |
| DevOps & Infrastructure | 10 | 3 definition, 4 scenario, 3 trade-off |
| AI & Agents | 10 | 4 definition, 3 scenario, 3 identification |
| TOTAL | 50 | Spread across difficulties 2–4 |

Difficulty distribution for the seed set:

- Difficulty 2 (Foundational): 20 questions — ensures early wins and builds confidence

- Difficulty 3 (Intermediate): 20 questions — the core challenge layer

- Difficulty 4 (Advanced): 10 questions — tests deeper understanding

Content Creation Tip Write questions as if teaching yourself. If you would not be confident answering a question under exam conditions, it is a good question to include. Avoid trivia. Focus on questions that reveal understanding of WHY a technology or pattern works, not just WHAT it is called.

End of Document

ARCHITEKT v1.0 — Product Requirements & System Architecture